February 2026 Meeting Minutes

1. Cover & Document Metadata

OFFICIAL RECORD CONFIDENTIAL & PROPRIETARY Document Title:; February 2026 Meeting Minutes. Team/Organization:; [Team/Org Name] – Product Engineering Division. Prepared By:; [Role: Program Manager]. Date Range:; February 1, 2026 – February 28, 2026. Document Status:; Finalized / Version 1.0.

Document Purpose and Scope

This document serves as the authoritative operational record for the [Team/Org Name] regarding all synchronous collaboration activities conducted throughout February 2026. The primary objective of this record is to provide a transparent, immutable log of the strategic decisions, operational risks, and tactical action items generated during our recurring operational cadence. By consolidating the outcomes of both the strategic "Team Weekly Sync" and the tactical "Project Standup" meetings, this document enables stakeholders to trace the lifecycle of key decisions from their initial proposal to final ratification and execution.

The scope of this document encompasses all engineering, design, and product management activities related to the ongoing Q1 2026 deliverables. It explicitly tracks the resolution of high-priority blockers, the assignment of ownership for critical path tasks, and the monitoring of cross-functional dependencies between the Backend, Frontend, and Data Analytics workstreams. This record is intended for internal use by the core project team and designated stakeholders in the Legal, Security, and Compliance departments.

Confidentiality Notice: The information contained herein is classified as Internal. Unauthorized distribution, reproduction, or disclosure of the strategic discussions, risk assessments, or proprietary roadmap details contained within this document is strictly prohibited. All participants listed in the attendee logs are bound by the organization's standard non-disclosure and data handling policies.

Metadata Control

| Version | Date Created | Last Modified | Author | Classification |
| --- | --- | --- | --- | --- |
| 1.0 | February 12, 2026 | February 12, 2026 | Program Manager | Internal Use Only |

2. Meetings & Participants (Roles)

To maintain high velocity and alignment, the team adheres to a strict meeting cadence designed to separate strategic planning from tactical execution. This section defines the standard operating procedures for our two primary recurring meeting series and outlines the responsibilities associated with each participant role. Clarity in these definitions ensures that every attendee understands their expected contribution level, thereby maximizing the efficiency of our synchronous time.

Meeting Series Definitions

1. Team Weekly Sync

- Schedule: Weekly on Mondays, 10:00 – 11:00 (Asia/Shanghai Time).

- Purpose: This is the primary strategic forum for the week. The focus is on macro-level planning, roadmap alignment, and deep-dive discussions on complex architectural or product issues. It is the designated venue for ratifying major decisions that affect multiple workstreams.

- Agenda Structure: Retrospective on the previous week (10 min), Strategic Priorities for the current week (15 min), Deep Dive Topic (25 min), Announcements (10 min).

2. Project Standup

- Schedule: Weekly on Tuesdays, 10:30 – 11:00 (Asia/Shanghai Time).

- Purpose: A rapid, tactical check-in focused exclusively on unblocking immediate progress. This meeting is not for problem-solving; it is for problem identification. Discussions requiring more than 2 minutes are taken offline.

- Agenda Structure: Round-robin status updates (Yesterday/Today/Blockers). Strictly time-boxed to 30 minutes total.

Participant Roles and Responsibilities

The following roles are critical to the successful execution of our February 2026 deliverables. While specific individuals may rotate, these functional roles must be represented in the decision-making process.

Core Attendees (Mandatory)

- Program Manager (PM): Responsible for overall timeline governance, risk management, and facilitating the Team Weekly Sync. Owner of the "Action Items" log and the primary point of contact for external stakeholders.

- Tech Lead: Provides architectural guidance and holds the veto power on technical decisions. Responsible for ensuring that proposed solutions are scalable, secure, and aligned with the organization's long-term technical strategy.

- Backend Developer: Represents the server-side engineering efforts. Responsible for API contract definitions, database schema updates, and performance optimization of core services.

- Frontend Developer: Represents the client-side engineering efforts. Focuses on user interface implementation, state management, and ensuring fidelity to the design specifications.

- Design Lead: Ensures user experience consistency. Responsible for providing visual assets, reviewing implemented interfaces, and clarifying user journey requirements during planning sessions.

- Data/Analytics: Responsible for defining success metrics, implementing telemetry, and ensuring that all new features have adequate tracking to measure user engagement and performance.

- QA Engineer: Responsible for test planning, regression testing, and quality gate enforcement. The QA representative has the authority to block a release if critical defects are identified.

- Ops/Release Engineer: Manages the CI/CD pipelines, infrastructure provisioning, and production deployment processes. Responsible for environment stability.

Extended Team (Optional / As Needed)

- Security Engineer: Consulted during architectural reviews to ensure compliance with security standards and to conduct threat modeling for new features.

- Legal/Compliance: Consulted when decisions involve user data privacy (GDPR/CCPA), intellectual property, or licensing agreements.

- Customer Success Manager: Invited to share user feedback and to prepare for the rollout of customer-facing features.

Note on Personnel: The names associated with these roles are subject to change based on resource availability and rotation schedules. For the purpose of this month's minutes, all action items and decisions will be attributed to the functional role rather than the individual to ensure continuity of ownership.

3. February 2026 Meeting Log (Calendar)

The following schedule represents the executed meeting calendar for February 2026. This month followed a standard cadence with no holiday interruptions, allowing for four full weekly cycles of planning and execution. All times listed are in Asia/Shanghai (CST). The facilitation responsibilities were rotated among the senior leadership team to promote shared ownership of the process, while the Notetaker role was assigned on a rotational basis to ensure accurate capture of technical nuances from different domain perspectives.

Location Note: All meetings were conducted in a hybrid format. The primary physical location was "Conference Room A (Building 3)", with a concurrent secure Video Call link provided for remote participants.

| Date | Day | Meeting Type | Time (CST) | Duration | Facilitator | Notetaker |
| --- | --- | --- | --- | --- | --- | --- |
| Feb 2, 2026 | Monday | Team Weekly Sync | 10:00 – 11:00 | 60 min | Program Manager | QA Engineer |
| Feb 3, 2026 | Tuesday | Project Standup | 10:30 – 11:00 | 30 min | Tech Lead | Backend Dev |
| Feb 9, 2026 | Monday | Team Weekly Sync | 10:00 – 11:00 | 60 min | Program Manager | Frontend Dev |
| Feb 10, 2026 | Tuesday | Project Standup | 10:30 – 11:00 | 30 min | Tech Lead | Ops/Release |
| Feb 16, 2026 | Monday | Team Weekly Sync | 10:00 – 11:00 | 60 min | Program Manager | Design Lead |
| Feb 17, 2026 | Tuesday | Project Standup | 10:30 – 11:00 | 30 min | Tech Lead | Data/Analytics |
| Feb 23, 2026 | Monday | Team Weekly Sync | 10:00 – 11:00 | 60 min | Program Manager | Backend Dev |
| Feb 24, 2026 | Tuesday | Project Standup | 10:30 – 11:00 | 30 min | Tech Lead | QA Engineer |

4. Detailed Minutes by Meeting

This section contains the verbatim operational record for each of the eight meetings conducted in February 2026. Each entry includes the attendance log, the detailed discussion points, the risks identified, and the specific action items assigned.

Meeting 1: Team Weekly Sync – Feb 2, 2026

Date: Monday, February 2, 2026 Time: 10:00 – 11:00 CST Attendees: Program Manager, Tech Lead, Backend Dev, Frontend Dev, Design Lead, Data/Analytics, QA Engineer, Ops/Release. Absent: None.

Agenda

- Month Start: February Objectives & Key Results (OKRs) Alignment.

- Retrospective: January Release Metrics.

- Deep Dive: Mobile App V2 Architecture Review.

- Capacity Planning for Sprint 4.

Key Updates & Discussion Notes

Strategic Alignment: The Program Manager opened the session by outlining the primary goal for February: "Stability & Scalability." Following the feature-heavy releases in January, the team will shift focus to paying down technical debt. Specifically, the target is to reduce API latency by 20% and achieve 99.9% up-time for the payment gateway.

Architecture Deep Dive: The Tech Lead presented the updated schema for the User Profile Service. The initial design used a relational model, but given the anticipated read-heavy load from the new social features, the team debated moving to a NoSQL document store. The Backend Developer raised a valid concern regarding data consistency, specifically transactional integrity during user credit updates. After a 20-minute debate, the team agreed to a hybrid approach: core financial data will remain in SQL, while user preferences and social graphs will move to NoSQL.

Design & Frontend Hand-off: Design Lead noted that the "Dark Mode" assets are 90% complete but requested a final review from the Frontend team to ensure the color tokens match the existing component library. Frontend Dev flagged that the current icon set is causing bundle size bloat and suggested switching to SVGs before finalizing the dark mode implementation.

Decisions

- Decision [FEB-02-01]: Adopt a hybrid database strategy (SQL for billing, NoSQL for profiles) to optimize for read performance without compromising financial data integrity.

- Decision [FEB-02-02]: Postpone the "Chat Feature" kickoff to March 2026 to prioritize the "Performance Optimization" sprint.

Risks & Blockers

- Risk (High): The third-party payment provider API documentation is deprecated. There is a risk that our planned integration refactor will fail if the new v3 endpoints are not live by Feb 15.

- Blocker: Ops/Release team currently lacks access to the new Staging Environment in the cloud provider console due to a permissions error in IAM.

Action Items

| ID | Action | Owner | Due Date | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| AI-FEB-001 | Draft migration plan for Profile Service (SQL to NoSQL) | Backend Dev | Feb 6, 2026 | In Progress | Focus on data integrity. |
| AI-FEB-002 | Audit icon library and prototype SVG replacement | Frontend Dev | Feb 5, 2026 | Not Started | Aim for < 50kb bundle size. |
| AI-FEB-003 | Resolve IAM permission issues for Staging Env | Ops/Release | Feb 3, 2026 | In Progress | Critical blocker. |
| AI-FEB-004 | Contact Payment Provider support re: v3 API docs | Tech Lead | Feb 4, 2026 | Not Started | Escalate if no response. |
| AI-FEB-005 | Update Sprint 4 board to reflect "Stability" focus | Program Manager | Feb 3, 2026 | Done | Removed "Chat" stories. |

Meeting 2: Project Standup – Feb 3, 2026

Date: Tuesday, February 3, 2026 Time: 10:30 – 11:00 CST Attendees: Tech Lead, Backend Dev, Frontend Dev, Design Lead, QA Engineer, Ops/Release. Absent: Data/Analytics (Conflict).

Agenda

- Daily Status Check (Yesterday/Today/Blockers).

- Immediate Triage of IAM Blocker.

Key Updates & Discussion Notes

Ops Update: Ops/Release confirmed that the IAM permission ticket (AI-FEB-003) was escalated to the corporate IT security team. They promised a resolution by 12:00 PM today. Until then, the automated deployment pipeline is paused.

Backend Update: Backend Dev spent the day mapping the user profile fields. Discovered three legacy fields ("fax_number", "pager_id", "icq_handle") that have 99% null values. Proposes dropping them during the migration.

QA Update: QA Engineer reported that the test automation suite is failing on the "Login" module due to a change in the DOM structure of the login button. Frontend Dev acknowledged the change and agreed to provide the new stable ID selector immediately after the meeting.

Decisions

- Decision [FEB-03-01]: Deprecate and drop legacy user fields ("fax_number", "pager_id") during the NoSQL migration. No archival required.

Risks & Blockers

- Blocker: Staging Environment Access (IAM) remains the critical path blocker for the Ops team. Impact: Delays CI/CD pipeline set up by 24 hours.

Action Items

| ID | Action | Owner | Due Date | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| AI-FEB-006 | Provide stable DOM IDs for Login Button to QA | Frontend Dev | Feb 3, 2026 | Done | Completed during standup. |
| AI-FEB-007 | Update schema definition to exclude legacy fields | Backend Dev | Feb 4, 2026 | Not Started | Part of migration plan. |
| AI-FEB-008 | Re-run regression suite once DOM IDs are fixed | QA Engineer | Feb 4, 2026 | Not Started | Dependent on AI-FEB-006. |
| AI-FEB-009 | Ping IT Security regarding IAM ticket status | Program Manager | Feb 3, 2026 | In Progress | Checking at noon. |

Meeting 3: Team Weekly Sync – Feb 9, 2026

Date: Monday, February 9, 2026 Time: 10:00 – 11:00 CST Attendees: Program Manager, Tech Lead, Backend Dev, Frontend Dev, Design Lead, Data/Analytics, QA Engineer, Ops/Release. Absent: None.

Agenda

- Weekly Retrospective: Sprint 4 Progress.

- Deep Dive: Database Migration Strategy Review.

- Third-Party API Dependency Check.

- Design Review: Profile Settings Page.

Key Updates & Discussion Notes

Migration Plan Review: Backend Dev presented the draft migration plan (AI-FEB-001). The strategy involves a dual-write period of 48 hours where data goes to both SQL and NoSQL to verify consistency, followed by a cutover. Tech Lead approved the dual-write approach but requested a rollback script be tested in Staging first.

API Blocker Resolution: Tech Lead reported that the Payment Provider responded. The v3 documentation link was broken due to a typo on their end. The correct docs are now available. The new API uses OAuth2 instead of API Keys, which requires a small refactor of our auth service.

Design Feedback: Design Lead showed the "Profile Settings" mocks. Product Manager noted that the "Delete Account" flow was too hidden. Design agreed to move it to a "Danger Zone" section at the bottom of the main settings page rather than nesting it three levels deep, citing compliance with local regulations.

Decisions

- Decision [FEB-09-01]: Approved the "Dual-Write" migration strategy for the User Profile service.

- Decision [FEB-09-02]: "Delete Account" functionality must be accessible within 2 clicks from the Profile home screen.

Risks & Blockers

- Risk (Medium): The OAuth2 refactor for the payment gateway was not in the original estimate. This may push the payment integration completion to Feb 20 (originally Feb 18).

Action Items

| ID | Action | Owner | Due Date | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| AI-FEB-010 | Write and test Rollback Script for migration | Backend Dev | Feb 12, 2026 | Not Started | Must be tested in Staging. |
| AI-FEB-011 | Update Auth Service to support OAuth2 flows | Backend Dev | Feb 13, 2026 | Not Started | New requirement. |
| AI-FEB-012 | Revise Profile Settings mocks (Danger Zone) | Design Lead | Feb 11, 2026 | In Progress | Send to PM for signoff. |
| AI-FEB-013 | Verify Staging environment stability after IAM fix | Ops/Release | Feb 9, 2026 | Done | Access restored. |

Meeting 4: Project Standup – Feb 10, 2026

Date: Tuesday, February 10, 2026 Time: 10:30 – 11:00 CST Attendees: Tech Lead, Backend Dev, Frontend Dev, QA Engineer, Data/Analytics. Absent: Design Lead, Ops/Release (Production Incident support).

Agenda

- Daily Status Check.

- Integration Testing Coordination.

Key Updates & Discussion Notes

Data/Analytics Update: Data/Analytics lead noted that the current analytics SDK is firing duplicate "Page View" events on the Single Page Application (SPA) transitions. Frontend Dev confirmed this is a known issue with the router state management and has a patch ready for review.

Frontend Update: Successfully reduced the icon bundle size by 60% (AI-FEB-002) by switching to SVGs. Now blocked on the "Danger Zone" designs (AI-FEB-012) to finish the Profile page.

Backend Update: Struggling with the OAuth2 token refresh logic (AI-FEB-011). Requested a pair-programming session with the Tech Lead to ensure the security implementation is sound.

Decisions

- Decision [FEB-10-01]: Prioritize the Analytics SDK fix to ensure February data integrity.

Risks & Blockers

- Blocker: Frontend work on Profile Page is blocked pending updated designs (AI-FEB-012).

- Risk: Analytics data for Feb 1–10 contains duplicate page views. Will need data cleaning.

Action Items

| ID | Action | Owner | Due Date | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| AI-FEB-014 | Review and merge Router Patch for Analytics | Tech Lead | Feb 10, 2026 | Not Started | High priority. |
| AI-FEB-015 | Pair programming session on OAuth2 Logic | Tech Lead | Feb 11, 2026 | Not Started | Scheduled for 2 PM. |
| AI-FEB-016 | Flag duplicate data in Feb Dashboard | Data/Analytics | Feb 12, 2026 | Not Started | Add warning banner. |
| AI-FEB-017 | Release SVG Icon update to Staging | Ops/Release | Feb 11, 2026 | Not Started | Once Ops is back. |

Meeting 5: Team Weekly Sync – Feb 16, 2026

Date: Monday, February 16, 2026 Time: 10:00 – 11:00 CST Attendees: Program Manager, Tech Lead, Backend Dev, Frontend Dev, Design Lead, Data/Analytics, QA Engineer, Ops/Release. Absent: None.

Agenda

- Mid-Month Health Check.

- Migration Go/No-Go Decision.

- QA Initial Findings Report.

- Demo: New Profile Settings UI.

Key Updates & Discussion Notes

Migration Go/No-Go: Backend Dev confirmed that the Rollback Script (AI-FEB-010) successfully restored the database state during the Staging test. The OAuth2 implementation (AI-FEB-011) is code-complete but requires final QA. Tech Lead gave the "Go" signal for the Database Migration to begin in Production on Wednesday night (Feb 18) during the maintenance window.

Demo: Frontend Dev demonstrated the new Profile Settings page with the "Danger Zone" (AI-FEB-012). The team applauded the clear UI. Legal/Compliance (via email feedback) approved the "Delete Account" flow as compliant.

QA Report: QA Engineer flagged a performance regression. The new "Dark Mode" switch causes a visible flicker (FOUC) on first load. Frontend Dev suspects it's a CSS hydration issue.

Decisions

- Decision [FEB-16-01]: Proceed with Production Database Migration on Feb 18, 02:00 AM CST.

- Decision [FEB-16-02]: Classify the "Dark Mode Flicker" as a P2 bug (Non-Blocking for internal release, Blocking for public release).

Risks & Blockers

- Risk (High): Database Migration carries inherent data loss risk. Backups must be verified 1 hour prior to execution.

Action Items

| ID | Action | Owner | Due Date | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| AI-FEB-018 | Execute DB Migration (SQL to NoSQL) | Ops/Release | Feb 18, 2026 | Not Started | Maintenance window. |
| AI-FEB-019 | Verify Production Backups pre-migration | Ops/Release | Feb 18, 2026 | Not Started | Mandatory step. |
| AI-FEB-020 | Investigate CSS Hydration Flicker (Dark Mode) | Frontend Dev | Feb 19, 2026 | Not Started | Aim for fix in Sprint 5. |
| AI-FEB-021 | Draft maintenance notification for users | Program Manager | Feb 17, 2026 | Not Started | Send via email/in-app. |

Meeting 6: Project Standup – Feb 17, 2026

Date: Tuesday, February 17, 2026 Time: 10:30 – 11:00 CST Attendees: Tech Lead, Backend Dev, Frontend Dev, Ops/Release, Data/Analytics. Absent: QA Engineer (Sick Leave).

Agenda

- Migration Prep Checklist.

- User Notification Review.

Key Updates & Discussion Notes

Ops Prep: Ops/Release confirmed the runbook for tomorrow night is ready. The "Maintenance Mode" page is deployed and can be toggled via a feature flag.

Comms Update: Program Manager (via Slack update read by Tech Lead) confirmed the email notification regarding the 2-hour downtime window has been queued to send at 12:00 PM today.

Technical Detail: Backend Dev noted that during the downtime, API requests will return a 503 status. Frontend Dev confirmed the app handles 503s gracefully by showing the "Under Maintenance" illustration.

Decisions

- Decision [FEB-17-01]: Maintenance window is strictly time-boxed. If migration is not complete by 04:00 AM, the Rollback Script will be automatically triggered.

Risks & Blockers

- Risk: QA is out sick today. Final regression test of the "Maintenance Mode" screen will be done by the Tech Lead instead.

Action Items

| ID | Action | Owner | Due Date | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| AI-FEB-022 | Verify "Maintenance Mode" UI behavior | Tech Lead | Feb 17, 2026 | In Progress | Covering for QA. |
| AI-FEB-023 | Send "All Clear" signal to Ops once testing is done | Tech Lead | Feb 17, 2026 | Not Started | Prerequisite for migration. |
| AI-FEB-024 | Monitor API logs for 503 errors during test | Data/Analytics | Feb 17, 2026 | Not Started | Ensure tracking works. |

Meeting 7: Team Weekly Sync – Feb 23, 2026

Date: Monday, February 23, 2026 Time: 10:00 – 11:00 CST Attendees: Program Manager, Tech Lead, Backend Dev, Frontend Dev, Design Lead, Data/Analytics, QA Engineer, Ops/Release. Absent: None.

Agenda

- Post-Migration Review (Post-Mortem).

- End of Month Release Readiness.

- Performance Metrics Review.

Key Updates & Discussion Notes

Migration Success: Ops/Release reported that the migration on Feb 18 was successful. Total downtime was 45 minutes (well within the 2-hour window). No data loss occurred.

Performance Win: Data/Analytics shared the initial telemetry from the weekend. The move to NoSQL for user profiles reduced the "Get Profile" API latency from 250ms to 45ms. This exceeds the 20% improvement goal (actually ~80% improvement). The team celebrated this win.

Remaining Issues: QA Engineer noted that while the Dark Mode flicker (AI-FEB-020) is improved, there is still a slight layout shift on mobile Safari. Frontend Dev requested 1 more day to finalize the fix.

Decisions

- Decision [FEB-23-01]: Greenlight for the "February Feature Release" (v2.1) scheduled for Feb 26, contingent on the final Mobile Safari fix.

Risks & Blockers

- Risk (Low): Mobile Safari layout shift could degrade perceived quality for iOS users (~40% of traffic). Fix is mandatory before v2.1 rollout.

Action Items

| ID | Action | Owner | Due Date | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| AI-FEB-025 | Fix Layout Shift on Mobile Safari | Frontend Dev | Feb 24, 2026 | In Progress | Must fix for release. |
| AI-FEB-026 | Prepare v2.1 Release Notes | Program Manager | Feb 25, 2026 | Not Started | Include performance stats. |
| AI-FEB-027 | Decommission old SQL tables (Cleanup) | Backend Dev | Mar 2, 2026 | Not Started | Post-release task. |
| AI-FEB-028 | Update internal documentation with new architecture | Tech Lead | Feb 27, 2026 | Not Started | Wiki update. |

Meeting 8: Project Standup – Feb 24, 2026

Date: Tuesday, February 24, 2026 Time: 10:30 – 11:00 CST Attendees: Tech Lead, Backend Dev, Frontend Dev, QA Engineer, Ops/Release. Absent: None.

Agenda

- Final Release Sync (v2.1).

- Code Freeze Declaration.

Key Updates & Discussion Notes

Code Freeze: Tech Lead declared the Code Freeze effective immediately (11:00 AM). No new commits are allowed to the `main` branch unless they are critical hotfixes for the release candidate.

Safari Fix: Frontend Dev confirmed the layout shift fix (AI-FEB-025) was merged at 10:45 AM, just beating the freeze. QA Engineer has started the final smoke test on an iPhone 16 simulator and a physical device.

Ops Readiness: Ops/Release confirmed the deployment scripts are updated to point to the new NoSQL clusters by default.

Decisions

- Decision [FEB-24-01]: Code Freeze is active. Branch `release/v2.1` is cut.

Risks & Blockers

- Blocker: None. The release path is clear pending QA sign-off.

Action Items

| ID | Action | Owner | Due Date | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| AI-FEB-029 | Final QA Sign-off on v2.1 Candidate | QA Engineer | Feb 25, 2026 | Not Started | By EOD. |
| AI-FEB-030 | Tag the release in Git (v2.1.0) | Tech Lead | Feb 26, 2026 | Not Started | Release morning. |

5. Monthly Action Item Tracker & Summary

This section consolidates the operational output of February 2026. It highlights the critical path items that remain open as we transition into March, summarizes the key strategic decisions that will shape the Q2 roadmap, and maintains a register of active risks.

Top Priority Action Items (Carry-Over)

The following items are critical for the first week of March. Ownership of these items must be prioritized above new feature work.

| ID | Action Description | Owner | Due Date | Priority |
| --- | --- | --- | --- | --- |
| AI-FEB-027 | Decommission old SQL tables (Cleanup) | Backend Dev | Mar 2, 2026 | P2 |
| AI-FEB-028 | Update internal documentation with new architecture | Tech Lead | Feb 27, 2026 | P2 |
| AI-FEB-031 | Post-Release Monitor (24h Watch) | Ops/Release | Feb 27, 2026 | P1 |
| AI-FEB-032 | Plan "Chat Feature" Kickoff for March Sync | Program Manager | Mar 2, 2026 | P1 |
| AI-FEB-016 | Clean duplicate analytics data from Feb 1-10 | Data/Analytics | Mar 5, 2026 | P3 |

Key Decisions Summary

- Strategic Architecture: The team successfully transitioned the User Profile service from a relational model to a NoSQL document store (Decision FEB-02-01), resulting in an ~80% reduction in read latency.

- Compliance: The "Delete Account" flow was redesigned to be accessible within two clicks (Decision FEB-09-02) to meet stricter privacy regulations, verified by Legal.

- Release Management: A strict "Dual-Write" migration strategy with a verified rollback script (Decision FEB-09-01) was adopted, setting a new standard for future infrastructure changes.

Open Risks & Mitigation Plans

- Risk: Third-Party API Stability. While the OAuth2 refactor is complete, the provider's v3 API is still new. Mitigation: Keep the v2 legacy integration code in the codebase (hidden behind a feature flag) until April 1, 2026, as a fallback.

- Risk: Mobile Safari Rendering. The layout shift issue was fixed, but the complexity of the CSS hacks used suggests the frontend codebase is becoming brittle. Mitigation: Schedule a "Frontend Refactor" sprint in Q2 to clean up the CSS architecture.

End of Document Confidential – Internal Use Only – [Team/Org Name]